|  | PowerBase | FMOP | Programs | Overview | Search for navigations, projects, codes | 99+ | JO | JohnOssai |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard |  | Dashboard |  |  |  |  |  |  |

Programs Overview

| Generation | Track the progress of key national power-sector programmes. View summary metrics, delivery | Last Updated |
| --- | --- | --- |
| Overview | status, and performance highlights across all initiatives supported by the Ministry. | Data refreshed 3 mins ago |

Initiative Year

| By Plant | Select Year | Export Data | Configure Dashboard |
| --- | --- | --- | --- |

By Source 
Performance 
Outages

Transmission

| Distribution | Active Programmes | Overall Delivery Status | Impact Highlights | New Connections | ATC&C Loss Reduction&C Los |
| --- | --- | --- | --- | --- | --- |
|  | 15 | 67% | Meters Installed |  |  |
| Financial |  |  | 3.5m | 5.2m | 30.2m |
| Programs | Programmes currently being | Based on aggregated |  |  |  |
|  | tracked across the power | programme-level milestones. |  |  |  |
|  | sector. |  |  |  |  |

Overview 
Active Programs

| Programs | Active Programmes | Table View | Card View | Program Type | New Project? |
| --- | --- | --- | --- | --- | --- |
| Documents and Resources | Total Active Programmes displayed in a granular view |  |  |  |  |
| Budget & Financing | Search by program name |  |  |  |  |

Projects and Infrastructures

| Renewable Energy | PMI(PresidentialMetering Initiative) |  |  | DISREP (DistributionSector Recovery Programme) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Energy Access & Equity | Accelerating nationwide deployment of smart meters to close the |  |  | A national initiative to strengthen DisCo performance, deploy |  |  |
| Regulatory & Compliance | metering gap, improve billing accuracy, and reduce ATC&C losses. |  |  | advanced metering, improve billing accuracy, and reduce technical |  |  |
|  |  |  |  | and commercial losses. |  |  |
| Engagement | TopKPIˇs |  |  | TopKPIˇs |  |  |
| Data Systems | 3,300,000 | 47% | 47% | 1,050,000 | 88% | 29% |
|  | Meters Installed | Metering Gap Closed | ATC&C Loss Improvement |  |  |  |
|  |  |  |  | Smart Meters Installed | Billing Accuracy | ATC&C Losses |

On Track 
	Delayed

| View Programme Details | Add A Note | View Programme Details | Add A Note |
| --- | --- | --- | --- |
| M300 (Mission 300) |  | Distributed Access ThroughRenewable EnergyScale-Up.. |  |

Supporting Nigeriaˇs commitment to expand energy access, mobilise private investment, and integrate renewables as part of Africaˇs goal of connecting 300 million people by 2030.

TopKPIˇs

A flagship initiative to rapidly expand electricity access through private-sectorled mini-grids, standalone solar systems, and interconnected renewable solutions, building on the achievements of the Nigeria Electrification Project.

TopKPIˇs

| 5,450,000 | 6.8% | 27% | 16.2M | 1.3 millionpeople | US$1.1 billion |
| --- | --- | --- | --- | --- | --- |
| New Connections | Annual Access Growth | Renewable Share |  |  |  |
|  |  |  | Projected New Connections | Improved Access | Expected Private Capital Leveraged |

On Track 
	On Track

| View Programme Details | Add A Note | View Programme Details | Add A Note |
| --- | --- | --- | --- |

Insights &Trends 
Insights about programs status change and improvement

| Meter Deployment Trend | Access Expansion | Loss Reduction Performance |
| --- | --- | --- |

| 15 | +6.8% | 32% |
| --- | --- | --- |
| Smart meter deployment has | Access growth is accelerating under | ATC&C losses dropped from 40% to |
|  | M300. |  |
| increased by 28%. |  | 32%. |

Programme Documents &Resources 
Programme design documents, regulatory guidelines, and approved implementation frameworks that define structure, scope, and governance.

Search by program name

| February 10, 2025 | DISREP | February 10, 2025 | DISREP |
| --- | --- | --- | --- |

| Powered and Maintained by |  | Framework& PolicyDocument | M300 | Reporting Templates | Download Resource | PMI |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Download Resource |  |  |  |  |
|  |  | February 10, 2025 |  | February 10, 2025 | Download Resource |  |
|  |  | Framework& PolicyDocument |  | TechnicalSpecifications |  |  |
|  |  | Download Resource |  |  |  |  |

|  | PowerBase | FMOP |  | Search for navigations, projects, codes |  | 99+ | JO | John Ossai |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard |  | Dashboard | Programs | Presidential Metering Initiative (PMI) |  | Last Updated |  |  |
|  |  | Presidential Metering Initiative (PMI) |  |  |  | Data refreshed 3 mins ago |  |  |
| Generation |  | Accelerating nationwide smart metering to close the metering gap, improve billing accuracy, and |  |  |  |  |  |  |
| Overview |  | reduce ATC&C losses across Nigeriaˇs s electricity distribution network. |  |  |  |  |  |  |
| By Plant |  | Metadata |  |  |  |  |  |  |
| By Source |  | Programme Lead |  | Status | Reporting Frequency |  |  |  |
|  |  | Federal Ministry of Power |  | On Track | Monthly |  |  |  |

Performance 
Outages

Transmission

| Distribution | Overall Progress | Meters Deployed | Metering Gap Closed |
| --- | --- | --- | --- |
| Financial | 64% | 2,350,000 | 47% |
| Programs | Based on metering targets, rollout | Smart meters installed across all DisCos to | Customers transitioned from estimated billing |
|  | milestones, and reporting compliance. | date. | to metered billing. |

Overview 
Active Programs

| Programs | Programme Summary | Key Objectives: |
| --- | --- | --- |
| Documents and Resources | The Presidential Metering Initiative (PMI) is a national programme designed | Deploy over X million smart meters by 2027 |
|  | to rapidly close Nigeriaˇs metering gap and eliminate estimated billing |  |
| Budget & Financing |  | Eliminate estimated billing nationwide |
|  | through the deployment of smart prepaid meters. The programme |  |
| Projects and Infrastructures |  | Improve billing transparency and fairness for consumers |
|  | strengthens the financial viability of the electricity sector by improving |  |
|  | billing accuracy, boosting revenue assurance, and enabling data-driven grid | Support DisCos with loss reduction and revenue recovery |
| Renewable Energy |  | Enable smart grid readiness and real-time energy data |
|  | operations. PMI also supports job creation through certified meter |  |
|  | installation, enhances customer trust, and accelerates the shift towards | Create jobs through local certified meter installers |
| Energy Access & Equity |  | View Full Metrics Dashboard |
|  | modern smart grid infrastructure. |  |
| Regulatory & Compliance |  |  |

Engagement

Data Systems 
Trends & Insights 
A high-level view of PMIˇs s performance over the past reporting periods.

Meter Deployment Trend 	Customer Impact

‚+28% 	1.7M 
in 6 months 	customers moved to

actual billing

Smart meter deployment has accelerated across all DisCos, driven by improved logistics coordination and local assembly capacity.

Timeline & Milestones

Key phases of the PMI implementation.

Fewer customers are experiencing estimated billing, improving transparency and customer trust.

Phase 1 	Planning & Policy Development

Completed

Development of metering frameworks, regulatory approvals,

and technical standards.

Phase 2 	Procurement & Local Assembly

Completed

Onboarding of local meter assemblers and rollout of quality

assurance processes.

Phase 3 	Nationwide Deployment

In Progress

Active metering installation across all DisCos, prioritising

high-loss feeders and underserved communities.

Phase 4 	Monitoring, Analytics & Optimisation

Upcoming

Real-time data integration, smart grid analytics, and long-

term sustainability adjustments.

Programme Documents &Resources

| Powered and Maintained by |  | Programme design documents, regulatory guidelines, and approved implementation frameworks that define structure, scope, and governance. Search by program name |  |
| --- | --- | --- | --- |
|  |  | February 10, 2025 | February 10, 2025 |
|  |  | Framework & Policy Document | Reporting Templates |

|  | PowerBase | FMOP | Search for navigations, projects, codes |  |  |  | 99+ | JO | John Ossai |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard |  | Dashboard | Programs | Distribution Sector Recovery Programme (DISREP) |  |  | Last Updated |  |  |
|  |  | Distribution Sector Recovery Programme (DISREP) |  |  |  |  | Data refreshed 3 mins ago |  |  |
| Generation |  | Strengthening Nigeriaˇs s electricity distribution companies through metering, infrastructure |  |  |  |  |  |  |  |
| Overview |  | upgrades, improved billing accuracy, and targeted loss reduction initiatives. |  |  |  |  |  |  |  |
| By Plant |  | Metadata |  |  |  |  |  |  |  |
| By Source |  | Programme Lead | Status |  |  | Reporting Frequency |  |  |  |
| Performance |  | Bureau of Public Enterprises (BPE) & |  |  | On Track | Monthly |  |  |  |
|  |  | Federal Ministry of Power |  |  |  |  |  |  |  |

Outages

Transmission

| Distribution | Overall Progress | Smart Meters Installed | Billing Accuracy |
| --- | --- | --- | --- |
| Financial | 58% | 1,050,000 | 88% |
| Programs | Based on approved milestones and | Devices deployed under the DISREP | Customers billed using actual consumption |
|  | implementation progress across all DisCos. | metering component. | vs estimated billing |

Overview

Active Programs

| Programs | Programme Summary | Key Objectives: |
| --- | --- | --- |
| Documents and Resources | The Distribution Sector Recovery Programme (DISREP) is a Federal | Deploy over 3.2 million smart meters across all DisCos |
|  | Government initiative, supported by a $500 million World Bank loan facility, |  |
| Budget & Financing |  |  |
|  |  | Modernise distribution infrastructure and reduce downtime |
|  | aimed at improving the technical, financial, and operational performance of |  |
| Projects and Infrastructures |  | Improve billing accuracy and eliminate estimated billing |
|  | Nigeriaˇs electricity distribution companies. |  |
|  |  | Reduce ATC&C losses across DisCos |
| Renewable Energy | DISREP focuses on reducing losses, enhancing revenue assurance, | Support implementation of Performance Improvement Plans (PIPs) |
|  |  | Strengthen financial viability and service delivery in NESI |
|  | improving customer billing accuracy, and strengthening critical distribution |  |
| Energy Access & Equity |  | Enhance customer protection and transparency |
|  | infrastructure. The programme supports the rollout of smart meters, |  |
| Regulatory & Compliance | deployment of transformer metering, network rehabilitation, and | View Full Metrics Dashboard |
|  | implementation of DisCo Performance Improvement Plans (PIPs). |  |
| Engagement | Through its interventions, DISREP advances transparency, utility |  |

sustainability, and better service delivery to electricity consumers 
Data Systems 	nationwide.

Trends & Insights
 A snapshot of DISREPˇs s performance movement over time.

Meter Deployment Growth 	Loss Reduction Improvement

| ‚ +19% in 6 months | ‚ 36% ™ 29% 36%™29% |
| --- | --- |

Meter deployment continues to rise across major urban clusters, driven by improved procurement and logistics coordination.

Customer Service Uplift

700k

customers removed from estimated billing

Enhanced billing accuracy and targeted technical upgrades have contributed to a significant decline in losses.

DISREP interventions have increased transparency and reduced customer complaints linked to estimated billing.

Timeline & Milestones 
Key phases of the PMI implementation.

Phase 1 	Programme Design & Approvals 
		Completed 
	Finalisation of DISREP framework, World Bank approval, and 
	establishment of governance structures.

Phase 2 	Procurement & Meter Supply Chain 
		Completed 
	Selection and onboarding of local and international meter 
	vendors; establishment of logistics channels.

| Powered and Maintained by |  | Phase 3 | Deployment & Infrastructure Rehabilitation |
| --- | --- | --- | --- |
|  |  |  | In Progress |
|  |  | Phase 4 | Large-scale smart meter rollout, DT metering, feeder |
|  |  |  | rehabilitation, and billing system enhancements. |
|  |  |  | Monitoring, Verification & Sustainability |

Upcoming 
Third-party verification, performance auditing, and long-term 
sustainability support for DisCos.

|  | PowerBase | FMOP |  |  | Search for navigations, projects, codes |  |  | 99+ | JO | John Ossai |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard |  | Dashboard | Programs |  | Mission 300 | Nigeria |  | Last Updated |  |  |
|  |  | Mission 300 |  | Nigeria |  |  |  | Data refreshed 3 mins ago |  |  |
| Generation |  | Driving Nigeriaˇs commitment to massively accelerate electricity access, scale distributed renewable energy, expand |  |  |  |  |  |  |  |  |
| Overview |  | clean cooking adoption, and support Africaˇs |  |  | s mission to connect 300 million people by 2030. |  |  |  |  |  |
| By Plant |  | Metadata |  |  |  |  |  |  |  |  |
| By Source |  | Programme Lead |  |  | Status |  | Reporting Frequency |  |  |  |
| Performance |  | Federal Ministry of Power & Rural |  |  | On Track |  | Quarterly |  |  |  |
|  |  | Electrification Agency |  |  |  |  |  |  |  |  |

Outages

Transmission

| Distribution | Access to Electricity Growth | Clean Cooking Access Growth | Renewable Energy Share |
| --- | --- | --- | --- |
| Financial | +9% | +25% | 22% ™ 50% by 2030 |
| Programs | Increased from current 5% annual pace to | Aiming to provide clean cooking access to |  |
|  |  |  | Target share of renewables in national |
| Overview | achieve universal access by 2030. | 227 million people by 2030. |  |
|  |  |  | generation mix (including hydro). |

Active Programs

Programs

| Documents and Resources | Programme Summary | Key Objectives: |
| --- | --- | --- |

Mission 300 places Nigeria at the center of Africaˇs goal to connect 300

| Budget & Financing | million people to electricity by 2030. As the largest population and energy- | Nigeria’s Key Commitments Under M300: |
| --- | --- | --- |
| Projects and Infrastructures |  | Increase electricity access growth from 5% to 9% annually |
|  | deficit nation on the continent, Nigeriaˇs leadership is essential. |  |
|  |  | Achieve universal electricity access by 2030 (from 61% in 2022) |
|  | The National Energy Compact outlines a bold roadmap to close access | Increase access to clean cooking from 22% to 25% annually |
| Renewable Energy |  |  |
|  | gaps, strengthen energy institutions, scale distributed renewable energy | Expand renewable energy share from 22% to 50% of generation |
| Energy Access & Equity | (DRE), expand clean cooking solutions, and mobilise large-scale public and | Mobilize US$23.2B in total financing, including US$15.5B private |
|  | private investment. The Compact sets a clear direction toward universal | Deploy mini-grids, standalone solar solutions, and grid expansion |
| Regulatory & Compliance |  | Implement a national electrification strategy aligned with least-cost |
|  | access, a cleaner energy mix, and financially sustainable utilities all of which |  |
|  |  | planning |
|  | form the Nigerian contribution to M300. |  |
| Engagement |  | All commitments referenced from the Declaration of Commitment and |
|  |  | Compact Targets. |

Data Systems 
	View Full Metrics Dashboard

Trends & Insights 
Narrative highlights based on the Compactˇs s modelling and progress.

Electrification Momentum 	Off-Grid Scale-Up

| +9%Targetvs 5%Current Pace | 16.2M 36% ™ 29% |
| --- | --- |

Nigeria aims to nearly double its annual electrification pace by scaling a mix of grid expansion, mini-grids, and standalone solar

The DARES project under M300 is projected to deliver over 16.2 million new off-grid connections and 1.3 million interconnected

systems. 	mini-grid beneficiaries.

Clean Cooking Transition

25%/year

Access to clean cooking rising

Nigeria targets universal clean cooking access by 2030  a major shift from todayˇs heavy reliance on biomass and LPG-only gains.

Timeline & Milestones

Key phases of the PMI implementation.

Phase 1 	Policy, Planning & Institutional Setup

In Progress

Establishment of the National Integrated Electricity Policy, 
least-cost planning, and National Electrification Strategy 
(NESIP).

Phase 2 	Grid Expansion & Utility Reforms

In Progress

Transmission upgrades, bilateral contracting reforms, PIP 
execution, financial viability measures, and tariff reforms 
supported by PSRP.

| Powered and Maintained by |  | Phase 3 | Distributed Renewable Energy (DRE) Scale-Up |
| --- | --- | --- | --- |
|  |  | Phase 4 | In Progress |
|  |  |  | Deployment of mini-grids, standalone systems, and private |
|  |  |  | sectordriven projects under DARES, NEP, and other |
|  |  |  | frameworks. |
|  |  |  | Clean Cooking Acceleration |

In Progress

Third-party verification, performance auditing, and long-term